## Slide 1: Contents
Dashboard Approach
Dashboard Access- Table
Dashboard Views ( Access / Chart) – Visualization and Source
  DVP View
  GDC Head View
  Functional view
Priority/Phase of rollout ( Phase 1 / Phase 2 : With and without metrics)

## Slide 2: NMD GDC Dashboard Approach
Dashboards will be represented based on type of view
  DVP View
  GDC Head View
  Functional Leads/Service Delivery Leads View
Dashboards will be rolled out in 2 phases and classified as
Master Data for the Dashboards
  Data source shall be excel file
  Each of the dashboard classified above shall have one spreadsheet each
Phase 1 Roll out: | Phase 2 Roll out:
Executive Dashboard Resource Dashboard Financial Dashboard | Program Metrics Inventory Dashboard

## Slide 3: GDC Dashboard- Access
Dashboard | Frequency of updates | DVP | GDC Head | Functional Leads / Service Delivery Leads
Executive Summary | Monthly | Executive Dashboard High Level Key Program RAG Status Milestones/Metrics Key Message Key Risk/ Issue | Executive Dashboard High Level Key Program RAG Status Milestones/Metrics Key Message Key Risk/ Issue | 
Program Status | Weekly |  | 1) Program Metrics ( Quality , Performance) 2) Training Compliance 3) Program level Risks | 1) Functional level Metrics ( Quality , Performance) 2) Training Compliance 3) Functional level Risks
Resource Metrics | Monthly | 1) Resource Utilization -Overall GDC | 1) Resource Utilization -Overall GDC 2) Resource Experience Levels- Across GDC 3) Resource Experience in abbott 4) Resource Onboarding Status across GDC 5) Resource attrition across GDC 6) Resource Upskill across GDC | Based on Functional Lead's login- 1) Resource Utilization -Program wise 2) Resource Experience Levels- Program wise 3) Resource Experience in abbott -Program wise 3) Resource Onboarding Status - Program wise 4) Resource attrition Program wise 5) Resource Upskill Program wise
Financial Metrics | Monthly | Overall Financial Burn down | 1) Program level Burn down | 1) Functional /Program Financial burn down
Lab Utilization | Bi-Weekly | 1) Lab utilization Summary | 1) Lab utilization Summary 2) Asset specific utilization 3) Inventory 4) Calibration / PM summary | Lab utilization Summary Asset specific utilization Program specific asset utilization Inventory Calibration / PM summary
Phase 1 Roll out
Phase 2 Roll out
Not Applicable

## Slide 4: DVP Head View

## Slide 5: DVP View: Executive Dashboard
Program Health Indicators
 | Gemini | Jupiter | Aquarius
Budget |  |  | 
Resources |  |  | 
Schedule |  |  | 
Overall, Health |  |  | 
Key Messages
e:
Jupiter Release:
Milestones/Metrics
Risks/Issues
Jupiter Release:
Jupiter Release:
Jupiter Release:
Quality Metrics er Release:
Performance Metrics Re lease:
Training Compliance Release:
Gemini
FDA Approval Received,
Design Transfer Completed,
Launch planned during Jan’2023.
Jupiter
Design Input Completed,
Launch planned during Dec’2023 or Jan’2024 based on FDA approval.
Jupiter
DIDR – 07th Oct 2022
DODR – 16th Jan 2023
DVDR – 14th Apr 2023
FDA BSI Submission – 28th Apr 2023
FDA Approval Expected – 01st Dec 2023
Under review with customer

## Slide 6: DVP View: Executive Dashboard: Data Source
Source of Date | NMD_Dashboards_Master_Data_28_Nov.xlsx
Sheet Name | “Master Data-Executive Dashboard”
Location | Refer to snapshot
Frequency of update | Monthly
Cont..

## Slide 7: DVP View: Executive Dashboard: Data Source

## Slide 8: DVP View & GDC Head View: Resource Utilization -Overall GDC
Source of Date | NMD_Dashboards_Master_Data_28_Nov.xlsx
Sheet Name | “Master Data-Resource”
Location | “NMD Program Name “
Frequency of update | On need basis ( Triggered from Onboarding and Offboarding)
Data Reference

## Slide 9
DVP View: Financial Dashboard
Source of Date | NMD_Dashboards_Master_Data_28_Nov.xlsx
Sheet Name | Master Data- Finance
Location | 
Frequency of update | Monthly

## Slide 10: GDC Head View

## Slide 11: GDC Head : Resource Dashboard
Cont..
Chart: Resource Experience Levels- Across GDC
| Count of Overall Exp count: 0-5 years | Count of Overall Exp: More than 15 years | Count of Overall Exp count: 11-15 years | Count of Overall Exp count: 6-10 years
Total | 20 | 14 | 24 | 36
Chart: Resource Experience in Abbott
| 1-3 years | 3-5 years | less than 1 year | Less than 1 yr
Total | 54 | 5 | 14 | 19
These dashboards are visible only in GDC Head Login
Chart: 
| Python | Value Engineering | (blank)
YEs - Mechanical | 2
YEs - Software - Embedded | 4
YEs - Systems / Mechanical | 1
(blank) - (blank)
Resource Upskill across GDC

## Slide 12: GDC Head : Resource Dashboard
Chart: Resource Onboarding Status across GDC
| Offboarded | Offboarding in progress | Onboarded | (blank)
Total | 2 | 5 | 87
Chart: Resource Attrition Status across GDC
| Attrition | Project Change requested | Project Ramp down | (blank) | Resource Active
Total | 2 | 2 | 3 | 87
Source of Date | NMD_Dashboards_Master_Data_28_Nov.xlsx
Sheet Name | Master Data-Resource
Chart Reference | GDC_H_Resource_Pivots
Frequency of update | Monthly

## Slide 13: GDC Head : Financial CONSUMPTION Program wise
Chart: Program level Burn down
| Aquarius | Brooklyn | Gemini | Jupiter | Others(Cloud Ops) | Sapphire | Sustenance
Budget | 740513.1 | 1475679 | 610301 | 1265163.5 | 1314673.75 | 1276838 | 2702942.72
Budget Consumed till Date | 209498.175 | 1104541.47 | 180257.04 | 899327.375 | 832478.265 | 398838.78 | 2067987.115
Source of Date | NMD_Dashboards_Master_Data_28_Nov.xlsx
Sheet Name | Master Data- Finance
Frequency of update | Monthly
Location | 

## Slide 14: Functional Leads / Service Delivery Leads View

## Slide 15: SDL/ Function Leads : Resource Dashboard
Based on Functional Lead's login the resource dashboards shall be displayed based on the program mapping. Available in the following location
Source of Date | NMD_Dashboards_Master_Data_28_Nov.xlsx
Sheet Name | Master Data-Resource
Frequency of update | Monthly
Chart Reference | SDL_Resource_Pivots
Cont..

## Slide 16: SDL/ Function Leads : Resource Dashboard
Chart: Resource Utilization -Program wise
| Electrical | Mechanical | Software - Embedded | Systems
Total | 7 | 6 | 2 | 5
Chart: Resource Experience Levels- Across GDC
| Count of Overall Exp count: 0-5 years | Count of Overall Exp: More than 15 years | Count of Overall Exp count: 11-15 years | Count of Overall Exp count: 6-10 years
Total | 20 | 14 | 24 | 36
Chart: Resource Experience in Abbott
| 1-3 years | 3-5 years | less than 1 year | Less than 1 yr
Total | 54 | 5 | 14 | 19
Chart: Resource Onboarding Status across GDC
| Offboarded | Offboarding in progress | Onboarded | (blank)
Total | 2 | 5 | 87
Chart: Resource Attrition Status across GDC
| Attrition | Project Change requested | Project Ramp down | (blank) | Resource Active
Total | 2 | 2 | 3 | 87

## Slide 17: SDL/ Function Leads : Financial Dashboard
Based on Functional Lead's login the Financial dashboards shall be displayed based on the program mapping. Available in the following location
Source of Date | NMD_Dashboards_Master_Data_28_Nov.xlsx
Sheet Name | Master Data-Resource
Chart: 
| Budget | Budget Consumed till Date
Aquarius | 740513.1 | 209498.175
Functional /Program Financial burn down
Source of Date | NMD_Dashboards_Master_Data_28_Nov.xlsx
Sheet Name | Master Data- Finance
Frequency of update | Monthly
Location | 

## Slide 18: Roll out plan
Sl No. | Key Activities | Q4-22 |  |  |  |  |  |  |  |  | Q1-23 |  |  |  |  |  |  |  |  |  |  | 
 |  | November |  |  |  | December |  |  |  |  | Jan |  |  |  | Feb |  |  |  | March |  |  | 
 |  | Wk 44 | Wk 45 | Wk 46 | Wk 47 | Wk 48 | Wk 49 | Wk 50 | Wk 51 | Wk 52 | Wk1 | Wk2 | Wk3 | Wk4 | Wk5 | Wk6 | Wk7 | Wk8 | Wk9 | Wk10 | Wk11 | Wk12
1 | Digital Dashboard- Intial review with customer |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
2 | Customer feedback Sessions |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
3 | Digital Dashboard- Structure finalization |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
4 | Customer approval on final dashboard contents |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
5 | Input gathering and data sanity check- end of Nov. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
6 | Identification of suitable source of capturing the data |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
7 | Dashboard Build- Phase1( Without Metrics and Lab details) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
8 | Dashboard Build- Phase2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
9 | Validation of the Dashboard( Similar to End user Validation) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
10 | Workflow for capturing the data |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
11 | Final Roll out to GDC team |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Ongoing
 | Planned
 | Completed
Varun to update / split #7 and #8

## Slide 19
End of the Slide